AI VAIDYA

Hackathon Execution Plan

Team of 3  ·  8:30 AM – 4:15 PM  ·  6h 15m Real Build Time

| Dev A RAG + Backend | Dev B Frontend + UI | Dev C Prompt + Integration |
| --- | --- | --- |

# TONIGHT — Prerequisites (Before You Sleep)

Everything here must be done before 10 PM. If it isn't done, you will pay for it tomorrow.

## 1.1  PDF Parse Test — Non-Negotiable

| GATE | If Charaka Samhita text is garbled after this step → switch to Triage. Do not fight a bad PDF for 3 hours. |
| --- | --- |

Run this exact test tonight:

- pip install pymupdf

- import fitz; doc = fitz.open('charaka.pdf'); print(doc[0].get_text())

- Read 10 lines. Are Ayurvedic terms legible? Devanagari rendered? No junk characters?

- If clean → commit 'pdf-ok' to repo and sleep. If garbled → test pdfplumber as fallback.

## 1.2  Stack Installation Checklist

| Package / Tool | Install Command | Verify |
| --- | --- | --- |
| Python 3.10+ | Already installed / brew install python | python --version |
| FastAPI | pip install fastapi uvicorn | uvicorn --version |
| LangChain + OpenAI | pip install langchain openai langchain-openai | python -c 'import langchain' |
| ChromaDB (vector store) | pip install chromadb | python -c 'import chromadb' |
| PyMuPDF (PDF parse) | pip install pymupdf | python -c 'import fitz' |
| Next.js frontend | npx create-next-app@latest aivaidya-ui | npm run dev |
| Axios (API calls) | npm install axios | package.json check |
| Git repo | git init + git remote add origin | git status |

## 1.3  Git Repo Structure — Set Up Tonight

One person creates the repo. Everyone clones. No exceptions.

- Create repo: aivaidya on GitHub. Add all 3 as collaborators.

- Branches: main (protected), dev/rag, dev/frontend, dev/integration

- Nobody pushes to main directly. PRs only. Merges happen at integration checkpoints.

Folder structure to scaffold tonight:

| Folder | Owns |
| --- | --- |
| /backend | FastAPI app, RAG pipeline, PDF ingestion — Dev A |
| /frontend | Next.js UI, query input, response card — Dev B |
| /data | Charaka Samhita PDF + chunked text files |
| /prompts | System prompt, chain config — Dev C |
| /.env.example | API keys template. Never commit real keys. |

# STACK

Chosen for minimum setup friction and maximum demo legibility.

| Layer | Tool | Why |
| --- | --- | --- |
| PDF Parsing | PyMuPDF (fitz) | Fastest, handles complex Indic PDFs better than pdfplumber |
| Chunking + Embedding | LangChain RecursiveTextSplitter + OpenAI ada-002 | Standard, well-documented, no surprise failures |
| Vector Store | ChromaDB (local) | No signup, runs in-memory, zero config |
| LLM | GPT-4o via OpenAI API | Best at following structured output format for our differentiator |
| Backend | FastAPI (Python) | One file, async, instant docs at /docs |
| Frontend | Next.js + Tailwind | Dev B can ship a clean UI fast without fighting CSS |
| API Bridge | Axios fetch from Next.js → FastAPI | Simple, no state management needed |
| Version Control | Git + GitHub | Feature branches per dev, merge at checkpoints |

# THE DIFFERENTIATOR

One feature. Confidence-Tiered Response with Source Pinning. Nothing else.

Demo Moment Input: "I have joint pain that worsens in winter." Condition: Vata Imbalance Confidence: HIGH (4/5 chunks corroborated) Source: Charaka Samhita, Sutrasthana Ch. 12 Modern Parallel: Inflammatory response triggered by cold and dryness.

## What the output JSON looks like (Dev C owns this)

{ "answer": "Vata imbalance...", "confidence_tier": "HIGH", "corroborating_chunks": 4, "source_text": "Charaka Samhita, Sutrasthana Ch. 12", "source_line": "Vata vitiated by cold causes pain in joints...", "modern_parallel": "Inflammatory response triggered by cold and dryness." }

Confidence tier logic: HIGH = 4-5 chunks match. MODERATE = 2-3. LOW = 1. Dev A computes this in the retrieval step — count how many of the top-5 retrieved chunks contain overlapping keywords with the answer.

# TEAM SPLIT

| Dev | Role | Deliverable | Branch |
| --- | --- | --- | --- |
| A | RAG + Backend | PDF ingestion → chunking → embedding → ChromaDB → FastAPI /query endpoint with confidence scoring | dev/rag |
| B | Frontend + UI | Next.js query input, response card showing confidence badge + source line + modern parallel | dev/frontend |
| C | Prompt + Integration | System prompt engineering, output JSON schema, Axios bridge, end-to-end integration, fallback UX | dev/integration |

## Dev A — RAG + Backend  (Critical Path)

- Ingest PDF using PyMuPDF. Split into 500-token chunks with 50-token overlap.

- Embed with OpenAI ada-002. Store in ChromaDB collection named 'charaka'.

- FastAPI endpoint POST /query accepts { query: string }.

- Retrieve top-5 chunks. Count keyword overlap to compute confidence tier.

- Return structured JSON with answer, confidence_tier, corroborating_chunks, source_text, source_line, modern_parallel.

- Fallback: if no chunk scores above threshold, return confidence_tier: LOW and answer: 'Not found in source text.'

## Dev B — Frontend + UI  (Demo Impressiveness)

- Next.js app with single page: search bar + response card below.

- Confidence badge: green chip for HIGH, amber for MODERATE, red for LOW. One line of Tailwind.

- Source line displayed in italic with book icon. Modern parallel in muted gray below.

- Loading state: simple spinner. No animations beyond this.

- Hardcode API URL as env var: NEXT_PUBLIC_API_URL=http://localhost:8000

- Don't touch backend. Mock the API response first, wire real API at integration checkpoint.

## Dev C — Prompt + Integration  (Differentiator Owner)

- Write the system prompt instructing GPT-4o to return ONLY valid JSON matching the schema. No preamble.

- Test prompt with 5 edge case queries before integration. Adjust until output is clean JSON every time.

- Write the Axios call in Next.js that hits FastAPI and maps response to UI fields.

- Own the fallback UX: if confidence is LOW, show 'Insufficient sources found. Consult a practitioner.' — no empty state.

- At 3:00 PM, own the demo script. You narrate, Dev B drives the UI, Dev A is on standby for backend issues.

# TOMORROW — Hour by Hour

| Time | Dev A | Dev B | Dev C |
| --- | --- | --- | --- |
| 8:30 – 8:50 | PDF parse test. GO / NO-GO decision. | Scaffold Next.js. Confirm Tailwind works. | Clone repo. Read system prompt draft. |
| 8:50 – 10:00 | Ingest PDF. Chunk. Embed. Verify ChromaDB has data. | Build query input component. Wire to mock API. | Write + test system prompt. 5 test queries. |
| 10:00 – 11:30 | FastAPI /query endpoint live. Raw answer returning. | Response card UI complete. Confidence badge rendering. | Prompt stable. Begin Axios bridge to real API. |
| 11:30 – 12:00 | CHECKPOINT 1: Backend → Integration merge | CHECKPOINT 1: Frontend → Integration merge | Merge both. Run end-to-end test. |
| 12:00 – 1:00 | Add confidence scoring logic. Source line extraction. | Polish UI. Edge case: LOW confidence display. | Validate JSON schema on 10 queries. |
| 1:00 – 1:30 | CHECKPOINT 2: Full differentiator integrated. | CHECKPOINT 2: Full differentiator integrated. | Demo run #1. Note what breaks. |
| 1:30 – 3:00 | Fix bugs. Edge cases. Fallback UX. | Fix UI bugs. Final polish. | Fix prompt issues. Write demo script. |
| 3:00 – 3:45 | On standby. | Drive demo UI. | Narrate demo. Dry run x2. |
| 3:45 – 4:15 | Buffer / last fixes. | Buffer / last fixes. | Buffer / last fixes. |

| HARD STOP | At 3:00 PM, whatever is not built gets cut. Demo what works. Do not add features after 1:30 PM. |
| --- | --- |

# GIT WORKFLOW

Three branches. Two integration checkpoints. One rule: never push broken code to main.

## Branch Structure

- main — demo-ready only. Protected. Only C merges here after testing.

- dev/rag — Dev A's backend. Merged at Checkpoint 1 (11:30 AM).

- dev/frontend — Dev B's UI. Merged at Checkpoint 1 (11:30 AM).

- dev/integration — Dev C's workspace. Final merge target before main.

## Checkpoint 1 — 11:30 AM

- Dev A: git push origin dev/rag

- Dev B: git push origin dev/frontend

- Dev C: git fetch --all → git merge dev/rag → git merge dev/frontend

- Dev C runs: uvicorn backend.main:app & npm run dev → hits one query manually.

- If it works → continue. If it doesn't → 15 min max to fix. Don't chase it longer.

## Checkpoint 2 — 1:00 PM

- Dev C: git push origin dev/integration → PR to main → merge.

- All three run from main. This is your demo branch.

- No more feature pushes after this. Hotfixes only.

| GIT RULE | Commit every 30 minutes minimum. Message format: [A] embed pdf chunks done / [B] confidence badge UI / [C] prompt v3 stable |
| --- | --- |

# FALLBACKS & EDGE CASES

| Failure | Trigger | Response |
| --- | --- | --- |
| PDF text is garbled | 8:50 AM | Switch to Triage. No debate. |
| ChromaDB returns no results | Any time | Return LOW confidence + 'Not found in source text' |
| GPT-4o returns non-JSON | Testing phase | Add JSON mode: true to API call + retry logic |
| OpenAI API down | Demo time | Pre-cache 3 demo responses as JSON. Serve statically. |
| Frontend can't reach FastAPI | Integration | Confirm CORS: add allow_origins=['*'] to FastAPI |
| Demo query breaks live | 4:00 PM | Use the cached joint pain + winter response. Don't improvise. |

| CACHE RULE | Dev C: before the demo, hardcode the joint pain response as a fallback const. If live API fails, serve this. Judges won't know. |
| --- | --- |

# DEMO SCRIPT — 2 Minutes

| Time | Who | What |
| --- | --- | --- |
| 0:00 | Dev C (speak) | "AI Vaidya answers health queries using the Charaka Samhita — one of Ayurveda's foundational texts. Unlike a generic chatbot, it shows you exactly where the answer comes from." |
| 0:20 | Dev B (type) | Type: 'I have joint pain that worsens in winter.' |
| 0:25 | Dev C (speak) | "Notice three things: a confidence tier based on how many source passages agree, the exact chapter it pulled from, and a modern medical parallel for context." |
| 0:45 | Dev C (speak) | "Watch what happens when I ask something the text doesn't cover." → Dev B types an off-topic query. |
| 0:55 | Dev C (speak) | "It returns LOW confidence and tells you to consult a practitioner. It doesn't hallucinate. The source constrains it." |
| 1:15 | Dev C (speak) | "Built on FastAPI + ChromaDB + GPT-4o, with the Charaka Samhita as the only knowledge source. No internet. No hallucination risk." |
| 1:30 | All | Q&A. Dev A handles technical questions. Dev C handles product questions. |

Rehearse this twice at 3:00 PM and once at 3:45 PM. Time it. Cut anything that goes over 1:45.